## Slide 1: Dangers of Change Approval Process
A Presentation by Karie Funk

## Slide 2: Understanding Change Approval Process
The change approval processes are the primary controls to reduce operational and security risks of change.
The change management processes often include approvals by external reviewers or change approval boards (CABs) to promote changes through the system.
“Compliance managers and security managers rely on change management processes to validate compliance requirements, which typically require evidence that all changes are appropriately authorized” ("Devops process: Streamlining change approval | google cloud," n.d.).

## Slide 3: Implementing a Change Approval Process
There are different risks that are associated with different types of changes in effective change management policies. Information Technology Infrastructure Library (ITIL) breaks changes down into three categories:
Standard changes (low risk, no review required)
Normal changes (higher risk, require review)
Urgent changes (emergency and potentially high risk, require review)
("Devops process: Streamlining change approval | google cloud," n.d.)

## Slide 4: Common Pitfalls in Change Approval Processes
“Reliance on a centralized Change Approval Board (CAB) to catch errors and approve changes. This approach can introduce delay and often error. CABs are good at broadcasting change, but people that far removed from the change might not understand the implications of those changes” ("Devops process: Streamlining change approval | google cloud," n.d.).
“Treating all changes equally. When all changes are subject to the same approval process, change review is inefficient, and people are unable to devote time and attention to those that require true concentration because of differences in risk profile or timing” ("Devops process: Streamlining change approval | google cloud," n.d.).

## Slide 5: Example: Knight Capital
The Knight Capital is an example of a common pitfall in the change approval process. It is one of the most prominent software deployment errors in recent memory. “A fifteen minute deployment error resulted in a $440 million trading loss, during which the engineering teams were unable to disable the production services” (Kim, Willis, Humble, Allspaw, 2017).

## Slide 6: Example: Knight Capital
There are two reasons as to why the accident occured at Knight Capital:
Change control failure. Imagine a situation where better change control practices could have detected the risk earlier and prevented the change from going into production. (Kim, Willis, Humble, Allspaw, 2017)
Testing failure. This is also a valid reason. With better testing practices we could have identified the risk earlier and canceled the risky deployment, or we could have at least taken steps to enable faster detection and recovery. (Kim, Willis, Humble, Allspaw, 2017)

## Slide 7: Downfalls of the Change Approval Process
In many environments with low-trust, command-and control cultures, the “outcomes of these types of change control and testing counter measures often result in an increased likelihood that problems will occur again, potentially with even worse outcomes” (Kim, Willis, Humble, Allspaw, 2017).
As you can see Knight Capital took a huge financial loss due to a deployment error and costed the company $440 million. It forced the company to be sold so they could continue operations without hurting their entire financial system.
It was considered a high-profile incident.

## Slide 8: Potential Dangers of “Overly Controlling Changes”
Traditional change controls can lead to unintended outcomes, such as contributing to long lead times, and reducing the strength and immediacy of feedback from the deployment process. In order to understand how this happens, let us examine the controls we often put in place when change control failures occur:
Adding more questions that need to be answered to the change request form
Requiring more authorizations, such as one more level of management approval (e.g., instead of merely the VP of Operations approving, we now require that the CIO also approve) or more stakeholders (e.g., network engineering, architecture review boards, etc.)
Requiring more lead time for change approvals so that change requests can be properly evaluated (Kim, Willis, Humble, Allspaw, 2017)

## Slide 9: Ways to Improve Change Approval Processes
To improve your change approval processes, focus on implementing the following:
Automated application changes can be promoted to production without manual change approvals.
Production changes do not need to be approved by an external body (that is, change approval board, manager, etc.) before deployment or implementation.
Include peer review for changes early in your software delivery lifecycle.
When you discover automated changes that are not being automatically approved, work with stakeholders to find out why these changes cannot be automatically approved yet, and make improvements to the automation or the changes themselves in order to fix that.
("Devops process: Streamlining change approval | google cloud," n.d.)

## Slide 10: References:
Devops process: Streamlining change approval | google cloud. (n.d.). Retrieved from: https://cloud.google.com/solutions/devops/devops-process-streamlining-change-approval
Kim, G., Debois, P., Willis, J., Humble, J., & Allspaw, J. (2017, December 18). The DevOps handbook: how to create world-class agility, reliability, and security in technology organizations.